**CRP Round 1 & STBG Round 6: 2023-2024**

***Anticipated Schedule as of 08-28-2023***

|  |  |
| --- | --- |
| **Date** | **Action Items** *(may be amended as needed)* |
| **Monday, July 3, 2023** | **Project Applications Open via RVARC website link – visit** [**rvarc.org/stbg**](file:///C%3A%5CUsers%5CWilliam%5CShareFile%5CShared%20With%20Me%5CTransportation%5CRSTP%5C2021-2022%20Round%205%5CAdmin%5Crvarc.org%5Cstbg) **or** [**rvarc.org/crp**](http://www.rvarc.org/crp) **for more information.** |
| **Friday, September 29, 2023, at 5:00 p.m.** | **Deadline to submit CRP or STBG Applications via RVARC website link – visit** [**rvarc.org/stbg**](file:///C%3A%5CUsers%5CWilliam%5CShareFile%5CShared%20With%20Me%5CTransportation%5CRSTP%5C2021-2022%20Round%205%5CAdmin%5Crvarc.org%5Cstbg) **or** [**rvarc.org/crp**](http://www.rvarc.org/crp) **for more information.** |
| Week of October 2 | Email sent to current CRP or STBG Project Sponsors to submit an update to staff on existing projects and any requested changes to schedule/cost. |
| Week of October 9 | Staff send TTC members applications and rank sheets. |
| **Monday, October 30, 2023 at 5:00pm** | **Deadline for current project sponsors to submit project status updates and any requests for additional funding or changes to project scope, schedule/timing of funding.** |
| **Thursday, November 9, 2023** | **TTC Meeting – review status of existing CRP and STBG projects and additional funding requests.** |
| **Thursday, November 16, 2023** | **Deadline to submit individual TTC member rankings on candidate projects to Alison Stinnette (****astinnette@rvarc.org****).** |
| December 14, 2023 | **TTC Meeting** - consider scores and ranking of candidate project applications, recommend a priority list of investments for existing and candidate projects.  |
| Mid December 2023 | **RVTPO Policy Board** – receive an overview/memo of all candidate projects, current projects status, and preliminary priority list of investments. |
| November-January | RVARC works with locality and VDOT staff to review current project schedules and identify opportunities for adjusting funding timelines to accommodate priority list of investments. |
| January 11, 2024 | **TTC Meeting** - recommend a draft six-year CRP and STBG financial plan based on the status of existing projects and the priority list of investments. |
| January 25, 2024 | **RVTPO Policy Board Meeting** – reviews the draft six-year financial plan and approves its release for public comment and a public hearing. |
| March 28, 2024 | **RVTPO Policy Board Meeting** – holds a public hearing, makes any necessary adjustments to the six-year financial plan, and approves the plan. |
| March 29, 2024 | Deadline for VDOT Salem District to include STBG information in the draft SYIP. |
| April/May 2024 | CRP and STBG projects incorporated into draft Six-Year Improvement Program. |
| June 2024 | Funding for CRP and STBG projects approved by CTB as part of the SYIP. |